Date:	9th February 2022
Time:	17.00 hrs.
Attended by:
Chair:	Mark Jenkins.
Minutes:	Peter Kelly
Apologies:

Agenda Item - Minutes Of last Meeting
Results: - Agreed

Topic - Matters Arising
Results: -	Staircase and door. Steve Hopgood still has not been contacted.
Door agreed with Clearview windows.
Part time employee, proposed by GT to employ Lawrence Voysey, Seconded by JS. Carried Unanimously

Follow-up	Who's responsible?	Date
To keep trying to contact Steve Hopgood	GT	Next meeting

Door agreed	GT	Complete

Topic – Captains Report
Results: No report this month.
Topic – Lady Captains Report
Results: - No report this month.

Topic - Green’s report.
Results: Ditches have been cleared and looking OK. Machine for cutting rough bought in September has got the wrong blades, they are to be replaced.

Agronomist Report. N/A

Topic - Treasurer’s Report

The final year’s accounts have been prepared and submitted to Metheral Guard and they were explained to the committee. These should be available for the AGM. The club is in a good financial position.

Topic – House and Standards
Results
Plans for the stairs to be obtained.
Proposed that we bring in an Architect to look at the clubhouse and see what could be done to make the best use of the space that we have. Proposed by GT Seconded by PK. Vote unanimous

Follow-up	Who's responsible?	Date
Stair Plans	GT	Next meeting
Draft proposals	GT	Next meeting

Topic – Car park.
Results:
 A discussion was held re the proposed extension to the car park. Although a vote had been taken at a previous meeting it was not recorded and was felt that it should be taken again and recorded.
PK made the following proposal :- Now that planning permission has been granted, it is proposed that the extension to the pay and display car park goes ahead asap. JB seconded the proposal. Vote 5 for and 1 against. Carried.

Electric Vehicle chargers were also discussed and it was proposed by PK :- That we install EV chargers at the same time as extending the car park at a cost of 10.2k Seconded by MH. Vote:- Unanimous.

It was proposed that because of problems re issue of tickets to some of our members and the issues involved that we should change our management company from Smart Parking to Bransby Wilson Parking Solutions. A decision on this was deferred to a Zoom meeting to decide as it is time critical (i.e. notice on terminating contract)

Follow-up	Who's responsible?	Date
Arrange for Vanstones to start work asap / Zoom meeting to be arranged W/C 14/2/22	JD / MJ	Next meeting / W/C 14/2/22

Topic – General Managers Report
Results:
It was decided to make a new notice board to inform members about projects. Also to utilize the TV.

MJ informed the committee that we didn’t have a COVID policy regarding staff who are off work due to being tested positive for COVID. It was decided that in line with Government policy that we would only pa SSP.

The club insurance has become due at a slightly lower cost than last year £6786.

A letter had been received from Steve Bartrop, the Captain of STAGS asking for STAGS to be reinstated on a Saturday. After discussion it was proposed by PK that :- STAGS be reinstated on a Saturday. Seconded by GT. Vote. 3 for. 1 Against. 2 Abstentions. Carried. This was with the proviso that it would be a trial period for 2 months, must play in 4 balls and no more than 32 to play.

Follow-up	Who's responsible?	Date
New notice board/tv	MJ	Next meeting
COVID policy	MJ	Next meeting
Insurance / STAGS	MJ / MJ	ASAP / Next meeting

Next Meeting 9th March 2022 @ 5pm